# 📋 Sprint 24 Retrospective Platform Team · Mar 3 – Mar 14 · Velocity: 42 pts

## ✓ What went well - Reduced P95 API latency by 18% - Zero sev-1 incidents during migration - Pairing sessions improved onboarding scores

## △ What to improve - Flaky CI caused 3 re-runs on main - Scope creep on billing webhook refactor

## Action items

| Action | Owner | Due | Status |
| --- | --- | --- | --- |
| Quarantine flaky Playwright suite | R. Kim | Mar 21 | On track |
| Define webhook MVP cut line | Patel / Lee | Mar 19 | At risk |
| Document on-call runbook v3 | Ops | Mar 28 | Blocked |

Next retro: Mar 28, 2026 · celebrate the latency win in all-hands 🎉